# Installation and Configuration Record

Cluster: azlocal-iic-01

Mode: as-built

Ranger Version: 1.6.0

Generated: 04/06/2026 12:08:32

# Table of Contents

- Document Control

- Run Summary

- Readiness Snapshot

- Environment Overview

- Topology and Operating Model

- Domain Coverage

- Node Inventory

- Collector Status

- Operational Risk Summary

- Workload Summary

- Capacity Summary

- Priority Recommendations

- VM Inventory

- VM Density Metrics

- Storage Pool Capacity

- ESU Enrollment

- Coverage Assessment

- Security Posture Summary

- Management Tool Coverage

- Installation Register (Bill of Materials)

- Per-Node Configuration Record

- Network Address Allocation Record

- Storage Configuration Record

- Identity and Security Record

- Azure Integration Record

- Validation Record

- Known Issues and Deviations

- Acceptance and Sign-Off

# Document Control

| Document Title | Azure Local As-Built Documentation — azlocal-iic-01 |
| --- | --- |
| Package ID | azlocal-iic-01-as-built-20260417T003245Z |
| Report Tier | management |
| Revision | 1.0 (initial handoff) |
| Classification | CONFIDENTIAL — CUSTOMER DELIVERABLE |
| Prepared By Azure Local Ranger v1.6.0 |  |
| Prepared On | 04/06/2026 12:08:32 |
| Schema Version | 1.1.0-draft |
| Document Status | FINAL — AS-BUILT HANDOFF |

# Run Summary

- Mode: as-built

- Generated: 04/06/2026 12:08:32

- Cluster: azlocal-iic-01

- Nodes: 3

- Collectors: 7/7 successful

- Artifacts currently recorded: 0

# Readiness Snapshot

- Schema validation: passed

- Critical findings: 0

- Warning findings: 2

- Informational findings: 2

- Successful collectors: 7 of 7

- Partial or failed collectors: 0

# Environment Overview

- VMs discovered: 5

- Azure resources discovered: 10

- Connected Azure auth method: service-principal

- Monitoring resources: 5

- Management services running: 4

# Topology and Operating Model

- Deployment type: hyperconverged

- Identity mode: ad

- Connectivity mode: connected

- Storage architecture: storage-spaces-direct

- Network architecture: switched

- Variant markers: connected

# Domain Coverage

- Cluster nodes: 3

- Cluster roles: 5

- Storage pools: 1

- Physical disks: 24

- Network adapters: 12

- VMs discovered: 5

- Azure resources: 10

- Alerting resources: 2

- Management services: 4

# Node Inventory

| Node | Model | State | OS | OS Version / Build | Logical CPUs | RAM (GiB) |
| --- | --- | --- | --- | --- | --- | --- |
| azl-iic-n01 | PowerEdge R760 | Up | Microsoft Azure Stack HCI | 10.0.25398.1189 | 64 | 512 |
| azl-iic-n02 | PowerEdge R760 | Up | Microsoft Azure Stack HCI | 10.0.25398.1189 | 64 | 512 |
| azl-iic-n03 | PowerEdge R760 | Up | Microsoft Azure Stack HCI | 10.0.25398.1189 | 64 | 512 |

# Collector Status

- hardware: success ()

- management-performance: success ()

- monitoring-observability: success ()

- storage-networking: success ()

- topology-cluster: success ()

- waf-assessment: success ()

- workload-identity-azure: success ()

# Operational Risk Summary

- Nodes not healthy: 0

- Unhealthy disks: 0

- High CPU nodes: 0

- Certificates expiring within 90 days: 1

- Azure Policy assignments: 2

- Schema warnings: 0

- Azure Advisor recommendations:  total, 3 high-impact

# Workload Summary

- Total VMs: 5

- Total nodes: 3

- AKS clusters: 1

- Arc-connected machines: 1

- Update compliance: No update resources tracked

- Licensing: Not collected

- VMs using Arc IP fallback: Not collected

# Capacity Summary

- Storage total raw: 0 TiB

- Storage total usable: 0 TiB

- Storage used by workloads: 0 TiB (0% of usable)

- Storage reserve target: 0 TiB (0% of usable)

- Storage free usable: 0 TiB

- Projected safe allocatable: 0 TiB

- Thin provisioning ratio: Not computed

- vCPU:pCPU overcommit ratio: Not computed

- Memory overcommit ratio: Not computed

- Average VMs per node: N/A

# Priority Recommendations

- [WARNING] One or more node certificates expire within 90 days: Review certificate ownership and renew expiring node certificates before handoff.

- [WARNING] iDRAC firmware below recommended baseline on all nodes: Update iDRAC firmware via Dell OME or Lifecycle Controller during next maintenance window.

- [INFORMATIONAL] Azure Policy assignments discovered at resource group scope: Verify policy scope extends to arc resource group and monitor for compliance drift.

- [INFORMATIONAL] Cluster event history includes a transient network quorum warning: Review switch port configuration to confirm management NICs are on dedicated VLANs and bonded correctly.

# VM Inventory

| Name | State | vCPU | RAM (GiB) | Host Node | Generation |
| --- | --- | --- | --- | --- | --- |
| avd-iic-sh01 | Running | 8 | 16 | azl-iic-n01 | 2 |
| avd-iic-sh02 | Running | 8 | 16 | azl-iic-n02 | 2 |
| avd-iic-sh03 | Running | 8 | 16 | azl-iic-n03 | 2 |
| arc-iic-vm01 | Running | 4 | 8 | azl-iic-n01 | 2 |
| arc-iic-vm02 | Running | 4 | 8 | azl-iic-n02 | 2 |

# VM Density Metrics

- VMs per node (average): N/A

- Highest-density node: N/A

- vCPU:pCPU overcommit ratio: Not computed

- Memory overcommit ratio: Not computed

- Arc-connected VMs:

- VMs using Arc IP fallback:

- Avg CPU utilization (all nodes): 38.3%

- Avg available memory (all nodes): 176 GiB

# Storage Pool Capacity

| Pool | Raw (GiB) | Usable (GiB) | Used (GiB) | Reserve (GiB) | Safe Alloc (GiB) | Posture |
| --- | --- | --- | --- | --- | --- | --- |
| — | 0 | 0 | 0 | 0 | 0 | — |

# ESU Enrollment

- Eligible Arc-connected VMs:

- Enrolled in ESU:

- Not enrolled in ESU:

- Ineligible:

-

# Coverage Assessment

- Monitoring coverage (AMA): 100% (3 of 3 nodes have Azure Monitor Agent)

- Backup coverage estimate: 20% (based on backup items vs VM count)

- Defender for Cloud: Not confirmed or not collected

- WDAC policy: Not collected

- BitLocker status: Not collected

- Certificates expiring in <90 days: 1

# Security Posture Summary

- Secured-Core enabled nodes:  of 3

- Syslog forwarding nodes:

- RBAC assignments at resource group: 1

- Policy assignments tracked: 2

- Policy exemptions:

- Active Directory site: Not collected

# Management Tool Coverage

- WAC installed nodes:  of 3

- SCVMM agent nodes:

- SCOM agent nodes:

- Running management services: 4

- Third-party agent types:  (0)

# Installation Register (Bill of Materials)

| Hostname | FQDN | Manufacturer | Model | Serial | BIOS at Deployment | OS Installed | OS Build |
| --- | --- | --- | --- | --- | --- | --- | --- |
| azl-iic-n01 | azl-iic-n01.iic.local | Dell Inc. | PowerEdge R760 | Not recorded | 2.10.0.0 | Microsoft Azure Stack HCI | 10.0.25398.1189 |
| azl-iic-n02 | azl-iic-n02.iic.local | Dell Inc. | PowerEdge R760 | Not recorded | 2.10.0.0 | Microsoft Azure Stack HCI | 10.0.25398.1189 |
| azl-iic-n03 | azl-iic-n03.iic.local | Dell Inc. | PowerEdge R760 | Not recorded | 2.10.0.0 | Microsoft Azure Stack HCI | 10.0.25398.1189 |

Each unit listed above was installed and commissioned as part of this deployment. Serial numbers are recorded as discovered at handoff; missing values indicate the collector could not access the field.

# Per-Node Configuration Record

| Node | State at Handoff | Logical CPUs | Installed Memory | Domain Joined | BIOS Version |
| --- | --- | --- | --- | --- | --- |
| azl-iic-n01 | Up | 64 | 512 GiB | iic.local | 2.10.0.0 |
| azl-iic-n02 | Up | 64 | 512 GiB | iic.local | 2.10.0.0 |
| azl-iic-n03 | Up | 64 | 512 GiB | iic.local | 2.10.0.0 |

Each node was configured with the values above at the time of deployment.

# Network Address Allocation Record

| Cluster Network | Role | Network Address | Mask | Metric | State |
| --- | --- | --- | --- | --- | --- |
| Management | Cluster + Client (Management) | 10.0.0.0 | 255.255.255.0 | 100 | Up |
| Storage-1 | Cluster Only (Storage) | 10.0.1.0 | 255.255.255.0 | 200 | Up |
| Storage-2 | Cluster Only (Storage) | 10.0.1.128 | 255.255.255.128 | 200 | Up |
| Workload | Cluster + Client (Workload) | 10.0.2.0 | 255.255.255.0 | 300 | Up |

Cluster networks were assigned and configured as recorded above during deployment.

# Storage Configuration Record

| Storage Pool | Raw Capacity | Usable Capacity | Health at Handoff |
| --- | --- | --- | --- |
| S2D on azlocal-iic-01 | 43068 GiB | — | Healthy |

Storage pools and their capacities were provisioned at deployment as shown. CSV and virtual-disk details are included in the delivery-registers workbook.

# Identity and Security Record

| Identity mode | ad |
| --- | --- |
| Active Directory site | Not collected |
| Secured-Core nodes enrolled | of 3 |
| BitLocker | Not collected |
| WDAC policy | Not collected |
| Certificates tracked | 1 |
| Certificates expiring <90d | 1 |
| RBAC assignments at RG scope | 1 |

# Azure Integration Record

| Tenant ID | 00000000-0000-0000-0000-000000000000 |
| --- | --- |
| Subscription ID | 33333333-3333-3333-3333-333333333333 |
| Resource Group | rg-iic-compute-01 |
| Arc-connected machines | 1 |
| AKS clusters | 1 |
| Azure Monitor Agents | 3 |
| Backup items | 1 |
| ASR protected items | 1 |

# Validation Record

| Validation report | See cluster-validation report artifact (Test-Cluster output) |
| --- | --- |
| Collectors run | 7 |
| Collectors successful | 7 |
| Collectors partial | 0 |
| Collectors failed | 0 |
| Schema validation | Passed |
| Critical findings | 0 |
| Warning findings | 2 |

# Known Issues and Deviations

| Severity | Item | Deviation | Remediation Path |
| --- | --- | --- | --- |
| WARNING | One or more node certificates expire within 90 days | Identity posture data indicates certificate on azl-iic-n01 expires within 90 days. | Review certificate ownership and renew expiring node certificates before handoff. |
| WARNING | iDRAC firmware below recommended baseline on all nodes | OEM integration data shows iDRAC firmware at 7.10.30.00. The recommended baseline is 7.20 or later. | Update iDRAC firmware via Dell OME or Lifecycle Controller during next maintenance window. |

Deviations listed below were documented at handoff. Items are accepted as-built unless explicitly marked for follow-up remediation.

# Acceptance and Sign-Off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Implementation Engineer |  |  |  |
| Technical Reviewer |  |  |  |
| Customer Representative |  |  |  |

# Recommendations

- [WARNING] One or more node certificates expire within 90 days: Review certificate ownership and renew expiring node certificates before handoff.

- [WARNING] iDRAC firmware below recommended baseline on all nodes: Update iDRAC firmware via Dell OME or Lifecycle Controller during next maintenance window.

- [INFORMATIONAL] Azure Policy assignments discovered at resource group scope: Verify policy scope extends to arc resource group and monitor for compliance drift.

- [INFORMATIONAL] Cluster event history includes a transient network quorum warning: Review switch port configuration to confirm management NICs are on dedicated VLANs and bonded correctly.

# Findings

## [WARNING] One or more node certificates expire within 90 days

Identity posture data indicates certificate on azl-iic-n01 expires within 90 days.

Current state: 1 certificate expiring within 90 days

Recommendation: Review certificate ownership and renew expiring node certificates before handoff.

Affected components: azl-iic-n01

## [WARNING] iDRAC firmware below recommended baseline on all nodes

OEM integration data shows iDRAC firmware at 7.10.30.00. The recommended baseline is 7.20 or later.

Current state: iDRAC firmware 7.10.30.00

Recommendation: Update iDRAC firmware via Dell OME or Lifecycle Controller during next maintenance window.

Affected components: azl-iic-n01, azl-iic-n02, azl-iic-n03

## [INFORMATIONAL] Azure Policy assignments discovered at resource group scope

2 policy assignments are enforcing tagging and security control auditing.

Current state: 2 policy assignments active

Recommendation: Verify policy scope extends to arc resource group and monitor for compliance drift.

Affected components: rg-iic-compute-01

## [INFORMATIONAL] Cluster event history includes a transient network quorum warning

A Management network quorum warning event was recorded on 2026-04-06. Cluster recovered automatically.

Current state: single event logged; cluster healthy

Recommendation: Review switch port configuration to confirm management NICs are on dedicated VLANs and bonded correctly.

Affected components: azlocal-iic-01